Action Plan

BIND567, COMP042, and COMP043 Supply Chain, Quality, and Compliance Issues

Purpose: Stabilize impacted component supply, close quality and GMP risks, improve traceability, and maintain FDA-aligned documentation through coordinated cross-functional execution.

# General Strategies

Establish a cross-functional task force with Quality, Procurement, Manufacturing, Supply Chain, and Compliance representatives to oversee remediation and provide weekly status updates.

Prioritize FDA compliance by proactively documenting risks, corrective actions, and mitigation plans across all impacted components.

Reduce supplier dependency risk through contingency and parallel sourcing strategies for critical components.

Strengthen supplier governance through enhanced audits, performance monitoring, and corrective action tracking.

Improve material traceability and incoming quality controls to prevent future production disruptions.

# Immediate Actions

| Component | Priority Actions | Primary Focus |
| --- | --- | --- |
| BIND567 | Validate all current batches; tighten incoming material controls; escalate EcoSupply concerns and request a formal corrective action plan with timelines. | Quality control and supplier escalation |
| COMP042 | Audit PrimeLogistics for shipment delays, traceability failures, and documentation discrepancies; document gaps and create a risk register. | Traceability, logistics, and compliance documentation |
| COMP043 | Engage supplier on GMP violations and contamination risks; define remediation milestones; assess inventory and stockout exposure. | GMP remediation and stockout mitigation |

# Short-Term Actions (1–3 Weeks)

Supplier Risk Mitigation

Expedite onboarding of approved alternative suppliers for BIND567.

Evaluate secondary suppliers for COMP043 and begin parallel sourcing activities.

Conduct supplier capability reviews to confirm quality, GMP, and delivery readiness.

Compliance & Documentation

Complete a comprehensive report capturing traceability issues, quality failures, supplier non-conformances, and corrective actions.

Prepare supporting documentation demonstrating proactive risk management for potential FDA review.

Standardize lot-tracking and shipment-verification documentation practices.

Operational Recovery

Develop production contingency plans to reduce disruption from supplier delays or stockouts.

Reassess production schedules and resource allocation to recover lost capacity.

Establish weekly executive reviews to monitor progress, risks, and escalations.

# Ongoing Actions

Maintain weekly cross-functional governance meetings to review progress, risks, and open actions.

Monitor supplier performance using quality, delivery, traceability, and compliance metrics.

Conduct recurring GMP and quality audits for critical suppliers.

Maintain contingency suppliers for critical components to reduce future supply disruption.

Track corrective action completion and verify effectiveness through follow-up assessments.

Continue strengthening end-to-end supply chain traceability and documentation controls.

# Success Metrics

| Metric Area | Target Outcome |
| --- | --- |
| BIND567 Quality | Reduced component rejection rates after validation and incoming-control improvements. |
| COMP042 Traceability | Eliminated documentation gaps and improved lot-number alignment with shipment manifests. |
| COMP043 GMP Compliance | Closed identified GMP violations and reduced contamination risk. |
| Supply Continuity | Improved supplier delivery reliability and fewer production stockouts. |
| Regulatory Readiness | Clear corrective-action evidence available for compliance review. |

Source: Teams Meeting Transcript.docx